## Slide 1
Data Distribution Working Group meeting
May 17 12:00 UTC 2023
Virtual - zoom
<number>
Notes: <number>

## Slide 2
Superdarn.ca
DDWG report SuperDARN Workshop 2021
Monthly data
<number>
Notes: <number>

## Slide 3
Superdarn.ca
DDWG report SuperDARN Workshop 2021
Activity in the past year
<number>
Data gaps emails sent to data managers for calendar 2020/2021
  BPK files from 2020 retrieved
  KAP files from 2020/2021 retrieved
  HOK/HKW files from 2021 retrieved
  DCE/DCN files from 2021 retrieved
FRDR repository for 2021 data published
FRDR repository for 2020 data published
Notes: <number>

## Slide 4
Superdarn.ca
DDWG report SuperDARN Workshop 2021
Activity in the past year
<number>
DDWG repository charter/membership and other docs updated
USASK storage allocation was applied for and received (100TB)
Monthly automated comparisons of USASK to BAS/NSSC implemented
Visual tool for comparisons built and on superdarn.ca
One unscheduled downtime in December 2022 for USASK mirror
One scheduled downtime in March 2023 for USASK mirror
Notes: <number>

## Slide 5
Superdarn.ca
DDWG report SuperDARN Workshop 2021
Activity in the past year: BAS
<number>
JME data are now transferred from the NSSC mirror to BAS, rather than the JME PI staging server, as there were differences
Updated BPK transfer to use new La Trobe staging server.
Removed moribund La Trobe transfers (TIG, UNW).
New transfers of Dartmouth ICE/ICW radar data.
Re-enabled Dartmouth CVE/CVW transfers.
Gaps in FIR data during October and December 2022, due to operational issues and radar maintenance.
Notes: <number>

## Slide 6
Superdarn.ca
DDWG report SuperDARN Workshop 2021
Update from Mikko: LYR
<number>
Re-commissioning of the radar started 12 May 2023 with the airport interlock system in place
The new dataflow from LYR to BAS will incorporate local quality checks (thanks for the scripts, btw.) We’ll need to discuss the staging of fresh data with Paul.
We will try to run the nominal schedules from June forwards, but may or may not distribute the data depending on what we find out during test runs. There will also be interrupts in the operation due to calibration, antenna repair, hardware troubleshooting etc.
Normal operations expected in August
Notes: <number>

## Slide 7
Superdarn.ca
DDWG report SuperDARN Workshop 2021
Outstanding Issues & Discussions
Differences between mirrors: see https://superdarn.ca/server-status
<number>
Notes: <number>

## Slide 8
Superdarn.ca
DDWG report SuperDARN Workshop 2021
Outstanding Issues & Discussions
<number>
Notes: <number>

## Slide 9
Superdarn.ca
DDWG report SuperDARN Workshop 2021
Outstanding Issues & Discussions
<number>
Notes: <number>

## Slide 10
Superdarn.ca
DDWG report SuperDARN Workshop 2021
Outstanding Issues & Discussions
<number>
Notes: <number>

## Slide 11
Superdarn.ca
DDWG report SuperDARN Workshop 2021
Outstanding Issues & Discussions
<number>
CVE/CVW bistatic files update: 1138 files from CVE/CVW need updating on mirrors
WAL file transfers need to be set up
Notes: <number>

## Slide 12
Superdarn.ca
DDWG report SuperDARN Workshop 2021
Outstanding Issues & Discussions
<number>
File inclusion standards
  Bzip2 checks (can the file be decompressed?)
  File size makes sense (is it 0?)
  DMAP consistency (using pydarnio/backscatter/some other program)
USASK/NSSC use pydarnio
Pydarnio example passed to Mikko
Notes: <number>